CLU STORE API

架构评审与实施路线图

Self-Hosted E-commerce REST API · V1 Design Blueprint

2026 年 10 月 19 日  |  文档与规划阶段

目标： 为 clu-store-client 提供可自行托管、路径兼容、安全可靠的 Express + PostgreSQL 电商后端。

当前事实： 后端远程仓库仅有 README.md 与 .gitignore；17 个原始 Postman 请求均没有响应例子；现有 React 前端仍混用静态商品、旧接口和模拟认证。

本轮交付： 7 份附件审查、API Contract、数据库/安全/Docker 架构、14 阶段 Codex Prompts 与各阶段模型及 Thinking 强度。

执行边界

本次没有创建 Express 代码、没有执行数据库迁移、没有启动 Docker、没有运行项目测试，也没有对 GitHub 仓库执行写操作。

配套文件：01_SOURCE_AUDIT.md · 02_ARCHITECTURE_AND_API_CONTRACT.md · 03_IMPLEMENTATION_ROADMAP.md · 04_CODEX_PROMPTS.md

PART 01 · SOURCE AUDIT

# CLU Store API — Source Audit and Compatibility Findings

Review date: 2026-10-19 (America/Los_Angeles)

Backend repository: https://github.com/Shaobangzhu/clu-store-api

Frontend repository: https://github.com/Shaobangzhu/clu-store-client

Scope: Read-only architecture/documentation phase. No code, migration, database, Docker container, commit, push, deployment, or PR is created.

## 1. Verified repository inventory

| Repository | Observed state | Findings |
| --- | --- | --- |
| clu-store-api (main) | Skeleton / effectively empty | Contains only README.md and .gitignore. README is a one-paragraph intended stack description. No AGENTS.md, package.json, source code, Prisma schema, migrations, tests, CI, or Docker files are visible in the remote main tree. |
| clu-store-client (main) | Functional but incomplete React frontend | React 19, TypeScript, Vite, React Router; static homepage card data; hardcoded old-host calls for product detail, search, and support; mocked login; React-memory shopping cart; no backend-based checkout flow. |

The remote GitHub tree is not a view of the developer's local working tree. Local uncommitted changes, local git status, Docker engine state, installed PostgreSQL containers, and local Git branches cannot be verified remotely. Each Codex implementation prompt therefore requires an actual local git status --short, git branch --show-current, and Docker inspection before modification. Do not assume the local repositories equal their remote main branches.

### Frontend files inspected

• src/pages/Home.tsx, src/assets/data/index.js, src/assets/data/products.js

• src/pages/SearchResults.tsx, src/pages/ProductDetail/ProductDetail.tsx, src/pages/ProductDetail/PriceTag.tsx, src/components/ProductHero.tsx

• src/pages/SignIn.tsx, src/pages/Register.tsx, src/HOCs/RequireAuth.tsx

• src/pages/ShoppingCart.tsx, src/components/CartItem.tsx, src/reducers/shoppingCartReducer.ts, shopping-cart context/provider

• src/pages/Support.tsx, src/hooks/useApiData.ts, src/helpers/loaders.ts

• src/types/custom.d.ts, routing, package scripts and dependencies.

## 2. Complete attachment inventory (seven files)

| Attachment | Source shape | Actual count | Important observations |
| --- | --- | --- | --- |
| Black_Apple_API.postman_collection.json | Postman collection v2.1 | 17 requests | Every response array is empty; several request samples contain JWT bearer values and Authorization examples; many descriptions are copied from unrelated requests. |
| getOffersSampleResponse.json | Array | 6 cards | Fields: type, title, detail, image, soldOut; all images refer to the former server; historical holiday marketing content. |
| newArrivalsSampleResponse.json | Array | 8 cards | Fields: title, detail, image, textColor, soldOut; some items are editorial/promotional cards, not purchasable product records. |
| getProductsSampleResponse.json | Array | 6 products | Search sample for MacBook; stable observed IDs 6, 7, 15, 22, 31, 42, with 12 model options and 18 memory options total. |
| getProductsByIdSampleResponse.json | Object | 1 product | Product ID 2 (iPhone 16); category is null; includes nested models, color strings, memory options, and feature list. |
| getCategoryByIdSampleResponse.json | Object | 1 category | Category ID 2 (电脑) with subtitle, video information, 5 editorial feature cards, and 16 product summaries. |
| getSupportResponse.json | Object | 1 HTML string | { "data": "<div ...>" }; legacy promotional/legal footnotes include date-specific historical material. Treat the HTML as untrusted content for security/design purposes. |

## 3. Original Postman routes — all 17 accounted for

| # | Method | Historical route | Auth in V1 |
| --- | --- | --- | --- |
| 01 | GET | /api/products/offers | Public |
| 02 | GET | /api/products/newarrivals | Public |
| 03 | GET | /api/products | Public |
| 04 | GET | /api/products/:id | Public |
| 05 | GET | /api/categories/:title | Public |
| 06 | GET | /api/information/support | Public |
| 07 | POST | /api/auth/register | Public, strict rate limit |
| 08 | POST | /api/auth/login | Public, strict rate limit |
| 09 | GET | /api/ShoppingCart/fake-shopping-cart | Public, demo-only |
| 10 | GET | /api/ShoppingCart | Bearer JWT |
| 11 | POST | /api/ShoppingCart/items | Bearer JWT |
| 12 | DELETE | /api/ShoppingCart/items/:id | Bearer JWT |
| 13 | DELETE | /api/ShoppingCart/items | Bearer JWT |
| 14 | POST | /api/orders/place | Bearer JWT |
| 15 | GET | /api/orders/:id | Bearer JWT, owner/admin |
| 16 | POST | /api/orders/:id/approve | Bearer JWT, ADMIN only |
| 17 | POST | /api/orders/:id/reject | Bearer JWT, ADMIN only |

Security correction: The legacy approve order request is labeled noauth yet also contains an Authorization header. The no-auth label is a contradictory and unsafe historical artifact, not an authorization requirement. Reject unauthenticated or non-admin mutations.

## 4. Concrete source discrepancies and risks

R1 — Breaking response shape (critical integration decision). Existing frontend code treats product list and detail responses as direct arrays/objects, and support as {data: string}. The new API requirement mandates {success, data, meta}. Preserve the standardized envelope and introduce a dedicated frontend API adapter/client when integrating, rather than silently claiming wire-level compatibility.

R2 — Inconsistent authoritative pricing (critical). Product startingPrice already equals a model's full starting price in the sample (e.g., product 2 has a 5,999 starting price and a 5,999 model price). SearchResults.tsx currently adds both and thereby double-counts; ProductDetail.tsx does not incorporate the selected model in total; the cart uses a different formula; CartItem.tsx has an operator-precedence bug when displaying an item price. V1 rule: selected model base price + selected memory upgrade = unit price. The server alone calculates it; never add startingPrice again.

R3 — IDs and fixtures inconsistent. The frontend static products.js includes reused/duplicate product IDs and model IDs, missing memory-size IDs, and a mixture of spec vs specification. Its product 7 differs from a static entry with reused ID 4. The attached server response samples contain more credible route-specific IDs but are only partial. Build a curated, deterministic seed manifest; preserve sample product IDs where possible, assign noncolliding new IDs to additional items, and fail validation on duplicates.

R4 — Category content is more than a category label. Legacy category payload also has subTitle, videos, editorial features, and nested product summaries. Add a documented CMS-like JSONB category-content representation (or a small separate content table) so /api/categories/:title can serve this shape.

R5 — Marketing cards are not all products. The 8 new-arrival cards include a subscription offer and content. To preserve them, allow a nullable linked product for editorial cards or model distinct editorial cards. V1 recommendation: nullable NewArrival.productId plus display fields, with productId required only for product-backed entries.

R6 — Asset ownership and expired marketing. The provided response JSON references an external legacy image host; none of those links should be copied into seeded production data. The provided promotions mention a 2025 event, no longer current in October 2026. Do not falsely activate historical offers. Use safely licensed local assets or documented placeholders and mark historical campaigns inactive.

R7 — Support HTML/XSS. Support.tsx uses dangerouslySetInnerHTML. Even if the supplied sample has no <script> tag, HTML can contain other active payloads and links. Either serve a reviewed/sanitized HTML allowlist and sanitize again at render, or migrate to trusted structured blocks. target="_blank" links should use safe rel behavior.

R8 — Frontend mock auth and cart. SignIn.tsx checks hardcoded demo credentials, writes a fake token; RequireAuth.tsx treats any localStorage token as sufficient. Register.tsx has no submission handler. The shopping cart lives in a reducer and is keyed/merged only by productId, even when SKU configuration differs. This requires a separate frontend integration milestone.

R9 — Client-side shipping fee has no server counterpart. ShoppingCart.tsx adds a hardcoded shipping amount, but the original order API has no shipping address/fee/payment contract. V1 must explicitly specify that checkout total covers item subtotal only and shipping/payment/tax is out of scope, rather than accept a client-declared amount.

R10 — Legacy order and auth payload ambiguity. Register uses ConfirmPassword and no email in Postman. Login uses username. Approve/reject carry arbitrary string metadata. The original GET-order request erroneously has a JSON body. Define validated compatibility adapters; GET bodies are ignored/rejected as appropriate, not copied into new docs.

R11 — Public repo secret exposure in supplied material. The provided Postman file embeds bearer JWT-shaped credentials and direct Authorization headers. Treat it as sensitive even if tokens have expired. Never commit, quote, or replay those credentials. Clean both structured auth fields, headers, raw URLs, and copied request descriptions when generating a sanitized collection. Consider revoking still-valid tokens if any exist.

R12 — Frontend build quality requires its own gate. clu-store-client currently has no test/typecheck npm script, and there are visible type/signature discrepancies. A backend API build cannot certify frontend integration. Run a separate frontend build/lint/typecheck and add end-to-end flows in the frontend milestone.

## 5. Verified reference URLs

• Backend tree: https://github.com/Shaobangzhu/clu-store-api/tree/main

• Backend README: https://github.com/Shaobangzhu/clu-store-api/blob/main/README.md

• Frontend package: https://github.com/Shaobangzhu/clu-store-client/blob/main/package.json

• Search: https://github.com/Shaobangzhu/clu-store-client/blob/main/src/pages/SearchResults.tsx

• Pricing UI: https://github.com/Shaobangzhu/clu-store-client/blob/main/src/pages/ProductDetail/ProductDetail.tsx

• Cart reducer: https://github.com/Shaobangzhu/clu-store-client/blob/main/src/reducers/shoppingCartReducer.ts

• Login: https://github.com/Shaobangzhu/clu-store-client/blob/main/src/pages/SignIn.tsx

• Support HTML: https://github.com/Shaobangzhu/clu-store-client/blob/main/src/pages/Support.tsx

• Static products: https://github.com/Shaobangzhu/clu-store-client/blob/main/src/assets/data/products.js

## 6. Verification and scope statement

Completed: remote repository-tree inspection; manual reading of relevant frontend source; structural parsing of all seven attachments; 17-route inventory; discrepancies and security-sensitive fields identified.

Not performed: local git status; actual Docker inspection; npm install; compilation; migrations; tests; deployment; API HTTP calls; modifications to either GitHub repository. Remote file contents may differ from the user's local working directory.

PART 02 · ARCHITECTURE & CONTRACT

# CLU Store API — Architecture Decisions and API Contract (V1)

Status: Proposed contract for implementation; not yet implemented.

Target: clu-store-api as a separately deployable REST API for clu-store-client.

Constraint: PostgreSQL running in local Docker for development; maintain a self-hosting path. No MongoDB or hosted provider required.

## 1. Product boundary and explicit non-goals

V1 implements a complete demo commerce backend: product discovery, category landing content, offers, registration/login, per-user cart, transactional order placement, order history, and role-gated order approval/rejection. It does not imply a payment gateway, shipping provider, taxation engine, inventory reservations, stock counts, refunds, email verification, password reset, merchant back office CRUD, or a production-ready storefront. Never return a fake paymentUri as if payment were processed. Keep taxes and shipping out of the V1 order total unless explicit new requirements are approved.

Default region/currency: Chinese-language demonstration catalog in CNY / RMB. A currency: "CNY" property is required on monetary transaction DTOs and orders. No silent conversion to USD.

## 2. Technology decision record

| Decision | Recommended choice | Rationale / guardrail |
| --- | --- | --- |
| Runtime | Node.js 24 LTS, pinned major for local/CI/Docker | Node 26 is Current as of 2026-10-19; use LTS for self-hosted reliability. Check patches before implementation. |
| HTTP | Express 5 + TypeScript strict + ESM | Natural fit for portfolio, modular routes; Express 5 forwards rejected async handler promises. |
| Database | PostgreSQL 18 in Docker, pinned major/image digest when practical | Reliable relational FKs, transactions, JSONB, indexes; avoid binding an already-used local port. |
| ORM | Prisma 7 stable, pin exact compatible major/minor; reassess Prisma 8 when stable | Official docs on 2026-10-19 describe Prisma 8 as RC; Prisma 7 is supported and uses prisma.config.ts + PostgreSQL driver adapter (@prisma/adapter-pg). Do not paste Prisma 6 initialization recipes. |
| Money | Prisma Decimal / PostgreSQL `numeric(12,2)`; JSON responses emit monetary values as decimal strings | No JS floating-point business arithmetic. E.g., "7999.00"; frontend converts for display only. startingPrice is informational; calculate selected model + memory upgrade. |
| API schema | Zod for params/query/body/output; use compatible Zod-to-OpenAPI tooling + contract tests | Prevent drift across runtime input, TypeScript, and OpenAPI. Verify package compatibility with installed Zod major. |
| Security | JWT HS256 strong env secret, Argon2id, role checks, Helmet, allowlisted CORS, rate limiter, limited body, Pino redaction | Do not reuse old JWT tokens; restrict login/register and all order mutations. |
| Testing | Vitest + Supertest + dedicated PostgreSQL test database | Real integration DB for transaction/idempotency/security assertions; no mock-only order tests. |
| Deployment | Multi-stage Dockerfile, Compose api + postgres, named DB volume | Reuse installed Docker engine; initialize through migrations (not db push in production). |
| Documentation | OpenAPI 3.x + /docs + sanitized Postman | All 17 original routes plus additions, with detailed schemas/examples/error cases. |

References for version-specific guidance: https://nodejs.org/en/about/previous-releases ; https://www.prisma.io/docs/orm/v7 ; https://www.prisma.io/docs/orm/v7/core-concepts/supported-databases/postgresql ; https://expressjs.com/en/5x/guide/error-handling/ .

## 3. Logical architecture

完整架构或状态图请见随附的 Markdown 文件（支持 Mermaid 渲染）

FE[clu-store-client / React 19] --> AD[Typed API adapter / envelope unwrap]

AD --> API[Express 5 API /api]

API --> MW[Helmet CORS rate-limit Zod JWT error handler]

MW --> MOD[Domain routes / controllers / services]

MOD --> REP[Prisma repositories / transactions]

REP --> DB[(PostgreSQL in Docker)]

API --> DOC[OpenAPI /docs]

DB --> VOL[(Named volume)]

TEST[Vitest + Supertest] --> API

TEST --> TDB[(Isolated PostgreSQL test DB)]

Module layout (refine without needless abstraction):

src/

app.ts                 # configure Express without listen(); importable by Supertest

server.ts              # bind port and graceful shutdown

config/                # env parsing, rate limits

lib/                   # Prisma singleton, JWT, money, logger, OpenAPI

middleware/            # validation, auth, role gate, errors

modules/

auth/

products/

categories/

information/

cart/

orders/

types/

prisma/

schema.prisma

seed.ts

migrations/

tests/

integration/

…（代码或 Mermaid 续见对应 Markdown 文档）

Keep route -> controller -> service -> repository separation only where it buys testability; a simple domain can combine controller with a small repository if concise. No database requests in controllers.

## 4. ID and catalog rules

• Keep observed product/category/model/memory IDs as integer IDs for read compatibility. Preserve observed IDs from attached examples where unambiguous; seed curated additional IDs with deterministic no-collision mapping. ProductColor can use its own internal integer/UUID key; product DTO exposes colors as an array of names for compatibility.

• User.id is UUID. CartItem.id and Order.id can be integer primary keys in V1 to preserve the existing frontend/postman numeric lookup convention; avoid silently changing to UUID. Both IDs are opaque to clients and always enforce owner/role authorization.

• Category.title and slug unique. GET /api/categories/:title resolves a title or slug; URL-encoded Chinese paths are valid, e.g. %E7%94%B5%E8%84%91. GET /api/categories returns navigation summaries.

• Separate product configuration (model, memory, color) from presentation content (editorial features, offers, new-arrival cards). Product image is the public read DTO key; database may call it imageSrc internally, but a single serializer controls mapping.

• startingPrice means the lowest sellable complete model+memory combination, displayed only; do not add it to `model.price`. A model's price is its *full base selling price*. A memory option's price is the *incremental upgrade price*, persisted internally as extraPrice.

• For the selected SKU: unitPrice = ProductModel.price + ProductMemorySize.extraPrice, using Decimal only. Quantity must be a bounded positive integer. Both selected option records must belong to the same product and be in stock; color must be valid and available for that product.

• soldOut on marketing cards is a display state, not authoritative SKU stock status. Avoid deriving Product.inStock from a banner field.

• Seed supports from reviewed/sanitized content; avoid blindly publishing legacy copyright-heavy promotional language or obsolete terms. Prefer an original, demo-specific support page.

## 5. Data model and constraints

| Entity | Essential columns | Core relationships / invariants |
| --- | --- | --- |
| User | id UUID, username, email, passwordHash, role, timestamps | normalized case-insensitive uniqueness (via citext or functional indexes); role = USER / ADMIN. No password hash in outward DTO. |
| Category | id Int, title, slug, subTitle?, videos Json?, editorialFeatures Json? | unique slug/title; relational products; category editorial data distinct from product features. |
| Product | id Int, categoryId, name, title, imageSrc, carouselImages Json, startingPrice Decimal, installments Decimal?, features Json, inStock, timestamps | category FK; startingPrice checked/recomputed from active SKU options. |
| ProductModel | id Int, productId, name, specification, price Decimal, inStock | product FK, stable ids; composite product + option validation. |
| ProductMemorySize | id Int, productId, name, extraPrice Decimal, inStock | product FK and option ownership. |
| ProductColor | id, productId, name, inStock | unique(productId,name); validate color in cart/checkout. |
| Offer | id, nullable productId, type, title, detail, imageSrc, dates, active, soldOut? | preserve presentation cards even when not linked to a SKU; historical 2025 offers inactive. |
| NewArrival | id, nullable productId, displayOrder, title, detail, imageSrc, textColor, soldOut | nullable link intentionally supports editorial cards in attachment. Deterministic order. |
| SupportInformation | key, locale, reviewed html, updatedAt | unique (key,locale); sanitize HTML and restrict editor. |
| Cart | id, userId, status, timestamps | userId unique: one reusable ACTIVE cart per user in V1. Checkout clears items in a transaction, retains cart. |
| CartItem | id, cartId, productId, modelId, memorySizeId, color, quantity, unitPrice Decimal, timestamps | composite unique configuration (cartId,productId,modelId,memorySizeId,color); qty increments for same config, not just product. Cached unitPrice is not checkout authority. |
| Order | id, userId, status, totalAmount Decimal, currency, idempotencyKey?, requestFingerprint?, metadata Json?, timestamps | nullable key unique per (userId,idempotencyKey); transaction and immutable purchase total. |
| OrderItem | id, orderId, productId?, product-name/config snapshots, unitPrice Decimal, quantity, lineTotal Decimal | preserve historical data even after product changes; on-delete RESTRICT for historical product references. |
| OrderStatusHistory | id, orderId, fromStatus?, toStatus, operatorId, metadata Json?, createdAt | include initial null -> pending and later admin transitions. |

Schema refinements: indexes on product categoryId/name, model/memory product FKs, orders (userId, createdAt), order status, and status history (orderId,createdAt); explicit cascade for ephemeral cart items and RESTRICT for historical order rows. Prisma cannot express every advanced PostgreSQL constraint by itself; add reviewed SQL migration steps for case-insensitive unique indexes or transactional invariants if needed.

### Order state machine

完整架构或状态图请见随附的 Markdown 文件（支持 Mermaid 渲染）

[*] --> pending : checkout transaction

pending --> approved : ADMIN approve

pending --> rejected : ADMIN reject

approved --> [*]

rejected --> [*]

Each transition is atomic with an inserted history entry. pending -> approved/rejected exactly once via conditional update (where status = pending) inside a transaction; concurrent admin actions cannot both succeed. Any later transition returns 409.

## 6. Canonical JSON envelope

All non-204 API responses:

{"success":true,"data":{"id":2,"name":"iPhone 16"},"meta":null}

Pagination:

{"success":true,"data":[],"meta":{"page":1,"pageSize":20,"total":0,"totalPages":0}}

Errors:

{"success":false,"error":{"code":"PRODUCT_NOT_FOUND","message":"Product not found","details":null}}

HTTP codes: 200 read/update and idempotency replay, 201 create/new checkout, 204 delete with no JSON body, 400 malformed syntax/path/query, 401 missing/invalid token, 403 wrong role, 404 missing/inaccessible resource, 409 duplicate/illegal transition/key conflict, 422 invalid business selection/empty cart, 429 rate limit, 500 sanitized server error, 503 readiness unavailable as appropriate.

Compatibility statement: original *paths* remain available, not raw body shapes. The new envelope necessarily breaks useApiData<T> and useLoaderData<Product> unless the frontend API adapter unwraps data. No magical transparent compatibility is claimed.

## 7. API endpoint contract (canonical plus compatibility)

| Method & route | Public / auth | Required behavior / response data |
| --- | --- | --- |
| GET /api/products/offers | Public | Array of active, time-eligible offer-card DTOs; type,title,detail,image,soldOut and optional related product ID. |
| GET /api/products/newarrivals | Public | Display-ordered editorial/product cards, fields title,detail,image,textColor,soldOut,productId?. |
| GET /api/products | Public | Filters keyword, category (title/slug), page, pageSize, sort; search name,title,category; paginated ProductSummary[]; default page=1,pageSize=20, capped pageSize<=100, deterministic secondary id. |
| GET /api/products/:id | Public | Detailed Product with image, carousel, models[].price decimal string, memorySizes[].price incremental decimal string, colors as names, features. |
| GET /api/categories/:title | Public | CategoryDetail: title, subTitle, videos, editorial features, and product summaries; slug OR title accepted. |
| GET /api/information/support | Public | data = {html: string, locale: "zh-CN"}; HTML sanitized/controlled, no external legacy links or arbitrary scripting. |
| POST /api/auth/register | Public + strict limit | Body: username, email, password, confirmPassword; legacy ConfirmPassword supported with warning/deprecation; 201 data = SafeUser. Require email in V1; old no-email shape is rejected with explicit 400, not silently create account. |
| POST /api/auth/login | Public + strict limit | Body {identifier,password}; legacy {username,password} normalized; 200 data = {accessToken, tokenType:"Bearer",expiresIn,user}. Uniform credential errors. |
| GET /api/ShoppingCart/fake-shopping-cart | Public | Constant synthetic demonstration cart, never another user's data. Alias also accessible at lowercase path. |
| GET /api/ShoppingCart | JWT | Own cart plus items (server-computed amounts). Use explicit shared route registration for lowercase /api/shopping-cart, not accidental Express default case insensitivity. |
| POST /api/ShoppingCart/items | JWT | Body {productId,modelId,memorySizeId,color,qty}. Ignore legacy name/price fields; validate all selected options from DB, merge on full SKU configuration. 201 on new line, 200 on merge, documented. |
| DELETE /api/ShoppingCart/items/:id | JWT | Delete owned line by cart item ID, 204; cannot mutate others. |
| DELETE /api/ShoppingCart/items | JWT | Clear owned cart, 204; idempotent delete. |
| POST /api/orders/place | JWT | Recommended empty {} body, with Idempotency-Key; snapshot own cart; recalculate SKU prices; transact order/items/history/cart clear; 201 new / 200 replay. Legacy single-item request may be normalized only with untrusted prices ignored. |
| GET /api/orders/:id | JWT owner/admin | Order detail plus item snapshots and status history; distinguish missing/unauthorized safely (404 for another user's order is acceptable). |
| POST /api/orders/:id/approve | ADMIN JWT | Only pending -> approved; metadata optional structured value; atomic history insert. |
| POST /api/orders/:id/reject | ADMIN JWT | Only pending -> rejected; metadata optional structured value; atomic history insert. |
| GET /api/categories | Public (new) | Navigational category summaries. |
| GET /api/orders | JWT (new) | Paginated own orders. |
| GET /api/admin/orders | ADMIN JWT (new) | Paginated/searchable all orders, without leaking password data. |
| GET /health | Public (new) | Liveness, no DB query or secret information. |
| GET /ready | Public (new) | DB-dependent readiness; 200 if ready, 503 if dependency unavailable. |
| GET /docs | Public (new) | Swagger UI for generated OpenAPI. |

Route registration: mount /api/ShoppingCart and /api/shopping-cart on the same router, with case sensitive routing configured intentionally. Preserve exact legacy capitalization while recommending kebab-case lowercase path for new clients. Place static /offers, /newarrivals, and /place before dynamic /:id so route precedence is unambiguous. Explicitly validate unsupported sort values and type coercion.

### Sort choices (V1)

sort = newest | price_asc | price_desc | name_asc | name_desc, default newest. If relevance ranking is later required for keyword searches, add relevance with specified ranking semantics, not an undocumented DB-dependent order. category supports title/slug; keyword is trimmed, case-insensitive, length-capped, and safely parameterized by Prisma.

### Idempotency and concurrency semantics

1. Idempotency is per user and scoped to POST /api/orders/place, header validated 1–128 printable characters (prefer UUID in client).

2. If same user/key/normalized request is replayed, return the same prior order with status 200 before testing whether the cart has since been emptied.

3. If same key is reused with conflicting checkout mode or different direct-item payload, return 409 IDEMPOTENCY_CONFLICT.

4. Use unique (userId,idempotencyKey) plus a stored request fingerprint and PostgreSQL transaction; guard concurrent requests with a lock or serializable transaction plus retry for known serialization errors.

5. The cart must be snapshotted and all current SKU prices revalidated inside the transaction. Order + items + status history + clearing only current user's cart all commit or all roll back. Do not make a payment call inside the database transaction.

6. Separate new cart checkout actions require new idempotency keys. Reuse with changed cart content cannot create another order.

## 8. Security controls and error taxonomy

• JWT issuer (iss), audience (aud), subject UUID (sub), issue/expiry (iat,exp), algorithm allowlist, signature verified from env-only secret. Fetch current role from DB or enforce role revocation policy; do not trust caller-supplied role.

• Registration: normalize username/email, unique DB indexes, Argon2id password hash, minimum password policy, no fixed admin user in public seed. Initial admin via explicit protected CLI or one-time secret environment with no literal values checked in.

• Validation: Zod for every path/query/body plus response validation in tests; max JSON size (e.g. 100 KiB), HTTP method/Content-Type handling; 400 syntax, 422 valid syntax but business-invalid selection.

• Rate limiting: strict register/login per IP (+ account identifier where privacy safe), generic global limit; document proxy trust / real client IP configuration for reverse proxies.

• Logs: redact authorization, cookie, password, confirmPassword, ConfirmPassword, secrets and tokens; no request body dumps; Pino request ID; production errors omit stack and database details.

• Support HTML: curated safe tags/attributes/protocols; sanitize links, use CSP appropriate for Swagger; client also sanitizes as defense-in-depth.

• Docker networking: Postgres container reachable as postgres:5432 from API; local npm run dev connects through localhost:${POSTGRES_HOST_PORT} when published; avoid binding 0.0.0.0 on host for database unless explicitly necessary.

• Test path ownership and role separation in every endpoint; POSTMAN collection must contain no real tokens, secrets, old IP, password samples, or legacy Authorization header literals.

Stable codes to start: VALIDATION_ERROR, MALFORMED_JSON, UNAUTHORIZED, FORBIDDEN, RATE_LIMITED, USER_ALREADY_EXISTS, INVALID_CREDENTIALS, PRODUCT_NOT_FOUND, CATEGORY_NOT_FOUND, CART_ITEM_NOT_FOUND, INVALID_PRODUCT_CONFIGURATION, OUT_OF_STOCK, EMPTY_CART, ORDER_NOT_FOUND, ORDER_INVALID_TRANSITION, IDEMPOTENCY_CONFLICT, SERVICE_NOT_READY, INTERNAL_ERROR.

## 9. Docker, database, and environment plan

Docker already exists on the developer's machine (user-reported); no ability to inspect it during this document-only review. Choose an isolated Compose project name and a host DB port only after running docker ps, docker compose ls, and inspecting active published ports. Example setup uses host port 5433 (example only) and internal 5432:

Host development: postgresql://<user>:<password>@localhost:5433/clu_store

API container:     postgresql://<user>:<password>@postgres:5432/clu_store

Test database:     postgresql://<user>:<password>@localhost:5433/clu_store_test

The repository .env.example contains placeholders, never real passwords or JWT secret. Exact DSNs shown above are illustrations, not deployable credentials. In Compose, inject POSTGRES_USER, POSTGRES_PASSWORD, POSTGRES_DB, JWT_SECRET, JWT_ISSUER, JWT_AUDIENCE, CORS_ORIGINS, PORT, and NODE_ENV from local .env/runtime secret store. Use a dedicated named PostgreSQL volume and container healthchecks, depends_on: condition: service_healthy where appropriate, API graceful shutdown, and migrations through an explicit one-shot command / migration job. db push is not a substitute for checked-in migrations.

### Development commands to implement and verify later

npm ci

npm run dev

npm run lint

npm run typecheck

npm test

npm run build

npm run db:migrate:dev

npm run db:seed

docker compose up -d postgres

docker compose up --build -d

docker compose ps

These commands have NOT been run. The eventual scripts may add explicit db:generate, db:migrate:deploy, test:integration, and cleanup; the implementation prompts require a recorded result for each phase.

## 10. Data provisioning and testability

• Convert trusted sample JSON into curated seed fixtures with provenance mappings; no runtime remote calls to legacy host. Maintain docs/fixture-provenance.md recording source, transform, assigned IDs, duplicate fixes, and image replacements without quoting sensitive tokens/IP.

• Use upsert or a transaction-managed sync keyed by stable IDs; seed is idempotent and never arbitrarily deletes real users, carts, or orders.

• Keep demo assets local and legally reusable; simple neutral placeholders are acceptable only for media and must be explicitly identified, not used to fake implementation of business endpoints.

• Test with a dedicated temporary PostgreSQL database for auth, cross-user access, server price checks, order snapshot, transaction rollback and concurrency. No test may mutate the developer's regular clu_store data.

• Document how to create an admin with a secure, *explicit* CLI. Never seed a public known administrator password.

## 11. Phase exit criteria / definition of done

A phase can be marked complete only with modified-file summary, behavior summary, commands actually run, test outcomes and any blocker. V1 is done when 17 historical paths plus lowercase cart aliases and new routes behave as documented; database migrations and repeated seed succeed; SKU price is server-authoritative; auth+ADMIN gates and order state machine succeed; real Postgres integration tests pass; lint/typecheck/test/build succeed; Compose API/Postgres readiness succeeds; Swagger and sanitized Postman exist; git grep audit finds no real token or legacy origin; a separate frontend milestone verifies all critical UI flows.

Do not declare 'V1 complete' after backend CI alone if frontend integration is tracked as part of the end-to-end goal.

PART 03 · EXECUTION ROADMAP

# CLU Store API — Implementation Roadmap and Codex Model Matrix

Execution status: All prompts are prepared; none has been executed in this planning turn.

Execution policy: Run one prompt at a time, finish verification, inspect changes, then move to the next. Never send the entire prompt bundle to an agent as a single implementation task. No push/deploy/PR without explicit authorization.

Primary worktree: clu-store-api; only P12 needs clu-store-client changes.

## 1. Recommended sequence

| Step | Scope / milestone | Recommended model | Thinking effort | Required completion gate |
| --- | --- | --- | --- | --- |
| P00 | Establish repository docs, record local baseline, confirm contract | GPT-6.1 Sol | Medium | Remote/local diff and docs decisions audited; no unrelated edits |
| P01 | Bootstrap TypeScript + Express 5, error envelope, config, health | GPT-6.1 Sol | Medium | App boot, Supertest health/error, lint/typecheck/build |
| P02 | PostgreSQL Compose, Prisma 7 schema, initial migration | GPT-6 Astra | High | Isolated DB healthy; real migration success; constraints smoke-test |
| P03 | Curated catalog seed + asset plan; repeatability | GPT-6.1 Sol | Medium | Seed rerun has same counts and stable IDs; no legacy URLs or secrets |
| P04 | Public products/categories/offers/arrivals/support routes | GPT-6.1 Sol | High | Real DB query tests, correct response contract, pagination + search |
| P05 | Register/login JWT + Argon2id + RBAC middleware | GPT-6 Astra | High | Real user DB auth tests, invalid/expired tokens, role gates |
| P06 | Persistent user-owned carts and server SKU pricing | GPT-6 Astra | High | Isolation, full-configuration merge, tampered-price regression |
| P07 | Atomic checkout + idempotency + order snapshots | GPT-6 Astra | Extra High (xhigh) | Transaction rollback/replay/concurrent-request tests |
| P08 | Order list/detail + ADMIN approve/reject/history | GPT-6 Astra | High | Ownership + forbidden access + conflict/concurrency tests |
| P09 | OpenAPI 3 / Swagger UI / sanitized Postman | GPT-6.1 Sol | Medium | All routes documented; importable collection; zero credentials |
| P10 | Integration & negative-case test suite; CI-stable DB tests | GPT-6 Astra | High | All requested cases pass against real Postgres; no flaky tests |
| P11 | Multi-stage API container, Compose, GitHub Actions CI | GPT-6.1 Sol | High | Build & startup & readiness; lint/typecheck/test/build CI jobs |
| P12 | Separate frontend API integration, pricing and auth/cart flow | GPT-6.1 Sol | High | Frontend build/lint/typecheck + real API smoke workflows |
| P13 | Security/contract final audit and V1 freeze | GPT-6 Astra | Extra High (xhigh) | 17 legacy + new paths checked, secret scans, regression proof |

Model rationale. GPT-6.1 Sol Medium is sufficient for incremental scaffolding, fixtures and OpenAPI work; High when there are cross-module dependencies. GPT-6 Astra High/Extra High is reserved for database integrity, authz, concurrency, and security review. Available labels depend on Codex/ChatGPT surface; choose the nearest selectable capable model and the listed reasoning level, not an invented model ID. Official model and reasoning references: https://developers.openai.com/api/docs/guides/code-generation ; https://developers.openai.com/api/docs/guides/reasoning .

## 2. Milestone grouping

Milestone A — Foundation (P00–P02)

Establish a trustworthy baseline, source-of-truth contract, runnable Express app, PostgreSQL in existing local Docker environment, and reviewed relational schema. No business endpoints yet.

Milestone B — Read experience (P03–P04)

Convert curated attached/frontend fixtures into local seed; serve search/detail/categories/marketing/support. This unblocks API testing without authentication.

Milestone C — User transactions (P05–P08)

Authentication; per-user persistent cart; transaction-safe checkout; order listing and ADMIN review. Keep all money server-authoritative.

Milestone D — Delivery quality (P09–P11)

OpenAPI/Postman, negative tests, Compose + CI and self-hosted operational notes.

Milestone E — Product closure (P12–P13)

Integrate React frontend, fix SKU/pricing mismatch, verify realistic end-to-end behaviors and security audit.

## 3. Dependency and scope boundaries

完整架构或状态图请见随附的 Markdown 文件（支持 Mermaid 渲染）

P00 --> P01 --> P02 --> P03 --> P04

P02 --> P05 --> P06 --> P07 --> P08

P04 --> P09

P08 --> P09 --> P10 --> P11 --> P12 --> P13

P05 --> P12

P06 --> P12

• Backend milestone acceptance must use actual test output; absence of local Docker access should be recorded as blocked, not replaced by a mock DB.

• P07 must happen after database uniqueness constraints, cart ownership, and authenticated identity are stable. P07 is the highest correctness risk.

• P12 does not silently rewrite all frontend UX; preserve visual design and use an API adapter to unwrap envelopes, map decimal strings, and centralize VITE_API_BASE_URL.

• P13 is a verification/repair stage, not an excuse to rewrite functioning architecture.

## 4. Reviewer checklist after every Codex prompt

1. Read the agent's list of touched files and the git status --short output; ensure unrelated changes and user edits remain intact.

2. Require actual commands + exit status (not 'should pass'). No repeat runs without identified failure or fix.

3. Confirm each module's contract is preserved and tests use PostgreSQL where transactions matter.

4. Check config, generated artifacts and staged changes for real .env, JWT/token strings, copied legacy addresses, admin passwords, authorization headers, or old marketing references.

5. Make a local scoped commit only if the developer wishes. The prompt instructs Codex not to push/create PR/deploy automatically; future phases consume the local working state.

## 5. Suggested commit subjects (not executed)

docs(api): establish v1 architecture and compatibility contract

chore(api): bootstrap express typescript and health endpoints

feat(db): add postgres compose and prisma relational schema

feat(seed): import curated catalog fixtures and demo content

feat(catalog): implement product and category read endpoints

feat(auth): implement secure jwt authentication and roles

feat(cart): persist user carts with trusted sku pricing

feat(orders): implement transactional checkout and idempotency

feat(orders): enforce admin transitions and audit history

docs(api): publish openapi and sanitized postman collection

test(api): cover transactional and authorization edge cases

build(api): add production docker image and github actions

feat(client): integrate live api and reconcile commerce flows

chore(api): close security audit and freeze v1 contract

## 6. Detailed acceptance checklist — minimum backend V1

### Runtime / database

□ Clean npm ci, npm run lint, npm run typecheck, npm test, npm run build succeed with captured logs.

□ GET /health liveness and GET /ready PostgreSQL readiness behave correctly.

□ Docker Compose provisions api + postgres, healthchecks, persistent PostgreSQL volume and clean shutdown.

□ Migration applies to a fresh real PostgreSQL DB; second seed run does not duplicate records.

### API functionality

□ Every one of the 17 historical method/path combinations has explicit behavior and at least one test.

□ New /api/shopping-cart and child route aliases are tested as first-class routes.

□ Product query supports keyword/category/page/pageSize/sort with documented envelope.

□ Catalog DTOs map image, models, memorySizes, colors and editorial category data consistently.

□ Register/login, JWT validation, expired token, ADMIN-only approve/reject all work.

□ No user can read/modify another user's cart/order.

□ Same-SKU cart merge sums qty; differing model/memory/color do not merge.

□ Client-submitted name, image and price fields cannot influence server-quoted amounts.

□ Checkout uses PostgreSQL transaction; order name/options/price snapshots persist.

□ Same Idempotency-Key returns the same order; conflict and concurrent request cases covered.

□ Only pending->approved/rejected transitions possible; status-history records operator.

### Security / docs

□ OpenAPI /docs and sanitized Postman collection contain every endpoint and consistent response schemas.

□ No real JWT, database password, secret, original server IP, or unreviewed HTML content in tracked files.

□ Runtime errors avoid leakage; CORS, Helmet, Zod validation, body caps, Pino redaction and rate limits work.

□ Readme explains local host URL vs in-container network DSN, secure admin initialization and self-hosting.

### Frontend integration — separate closing gate

□ Searches/debouncing/pagination use live GET /api/products, with usable metadata.

□ Product details/SKU selection display the same authoritative price rule as cart/checkout.

□ Auth uses server JWT (with a documented token lifecycle); no hardcoded demo credentials.

□ Cart and order flows use API; no client-authoritative checkout amount or fake payment status.

□ Support HTML safely renders; old server URLs removed.

□ Actual frontend lint/build/typecheck/e2e smoke completed or blockers explicitly reported.

## 7. Input still needed for actual local execution (not a blocker for planning)

• Location of the developer's local working copy (required for accurate git status, installed Node and Docker network/port inspection); cannot be inferred from remote GitHub.

• Choice of self-owned/legally usable image assets for public demonstration; can initially use clearly identified neutral placeholders.

• Whether production operation beyond a private home Docker server is intended, if public exposure later requires reverse proxy TLS, authentication hardening, backups and monitoring.

Decision already made by this plan: no paid payment gateway, no third-party image scraping, no cloud-managed database, no automatic PR/push/deployment, no repo implementation during this planning request.

PROMPT BOOK

14 个完整、可复制的 Codex 实施 Prompt 见随附的 04_CODEX_PROMPTS.md 及 prompts/P00...P13 单文件。各 Prompt 均约束先检查 git status、保护已有修改、实际运行验证，禁止自动 push / PR / deploy。